Project Planning Phase

Project Planning Template

| Date |  |
| --- | --- |
| Team Id | NM2025TMID02994 |
| Project Name | LEASE MANAGEMENT |
| Maximum Mark |  |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | user Story / Task | story Points | Priority | team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an admin, I can create test users for simulation. | 2 | High | G.Hari kumar |
| Sprint-1 | Incident Assignment | USN-2 | As an admin, I can assign a test user (e.g., Kiran) to an incident. | 2 | High | P.Tharanish |
| Sprint-2 | Business Rule Creation | USN-3 | As a system admin, I want to create a Business Rule that blocks deletion of assigned users. | 4 | High | G.Harikumar |
| Sprint-2 | Testing | USN-4 | As a tester, I should verify that deletion is blocked for Medium assigned users. | 3 | High | K.Thanush |
| Sprint-2 | Login | USN-5 | As a tester, I should verify that unassigned users can be deleted successfully. | 2 | Medium | M.Aravindhasamy |
| Sprint-3 | Documentation | USN-6 | As a developer, I want to document the architecture and planning phases for submission. | 3 | Medium | P.Tharanish |